# Salesforce ↔ Custom CRM — side-by-side comparison & gap flags

Reference org: “Quandatics Sales” (connect-momentum-5641.lightning.force.com) Target app: custom CRM (crm-v2), running locally at http://localhost:3000.

How this was produced. The Salesforce column is captured from the live org (Dashboard, Lead list+record, Funnel list+record, Payment Milestone list+record viewed directly; the remaining objects confirmed against SPEC.md, which was verified accurate against the live org). The Custom CRM column reflects the app’s current layout read directly from source (*-detail-body.tsx, *-table.tsx, dashboard/page.tsx) — this is more precise for field order / section names than a screenshot. Screenshot image files could not be persisted from the automation session, so each row is described in structured text rather than embedded PNGs.

🚩 Flag = something Salesforce has that our CRM should adopt. Status key: ✅ done · 🟡 partial · ⬜ to build.

## 1. Dashboard / Home — 🟡 partial

CRM route: /dashboard · app/(app)/dashboard/page.tsx

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| Rich-text banner “Quandatics Malaysia ¦ Engage, Envision, Elevate” across the top, then two columns: Salesperson’s Activity (left) / Salesperson’s Funnels (right). | ✅ Two-column layout with ColumnHeading “Salesperson’s Activity” / “Salesperson’s Funnels”, above a KpiSection funnel rollup and a Getting-Started checklist. |
| Left: Today’s Tasks · “Sales Activity This Year” vertical bar chart (records/month) · Recently-Viewed Leads card. | Left column shows Follow-ups Due card only. |
| Right: dashboard filters (Expected Close Year/Month) · QM Sales Report by Salesperson horizontal bar (funnel amount by owner × sales stage) · Closed Deals by Products horizontal bar (amount by product category) · Recently-Viewed Funnels grid. | Right column shows Pending Approvals, Overdue Invoices (conditional), Stale Funnels cards. No charts. |

🚩 Flags for CRM

- ⬜ Add “Funnel amount by owner × sales stage” bar chart (group funnels by ownerMemberId + stage, sum amount).

- ⬜ Add “Closed deals by product category” bar chart.

- ⬜ Add Sales-activity-by-month chart and Recently-Viewed Leads / Funnels cards.

- Note: charts need new aggregate read queries in dashboard/actions.ts + a recharts/@/components/ui/chart component. Two-column shell is already done.

## 2. Lead — 🟡 partial

SF object: Lead · CRM: /leads, /leads/[id]

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| List: Lead Name · Company · Mobile · Email · Lead Status · Owner Alias. | ✅ Name · Company · Mobile · Email · Status · Owner · Source · Stage · Converted · Created. |
| Highlights: Full Mobile Number · Email · Lead Designation · Lead Department · Company · Request Approval For. | Left Details card (dynamic label/value list) + related quick-links (Account, Contact, Opportunity, Documents). |
| Path: Unqualified → Working → Nurturing → Converted. | ✅ StagePathView for lead status (+ funnel path once converted). |
| Tabs/sections: Company Information (Company Name, Address, Website, Phone, Lead Owner) · Lead Information (Name, Designation, Department, Country, Country Code, Email, Mobile / Industry, Source, Currency, Marketing Event, Request Approval For) · Remarks (Notes + Files). | Right card tabs: Activity · Documents. No SF-named field sections. |
| Related lists: Campaign History · Notes · Files · Lead History · Approval History. | Activity timeline + Documents. |

🚩 Flags for CRM

- ⬜ Regroup the detail body into Company Information / Lead Information / Remarks tabs matching SF.

- ⬜ Set the highlight strip to Full Mobile Number · Email · Lead Designation · Lead Department · Company · Request Approval For (using fields we have).

- Omit SF fields with no column in our schema (e.g. Marketing Event) — no schema changes.

## 3. Opportunity — 🟡 partial

SF object: Opportunity_ID__c (deal-number header) · CRM: /opportunities, /opportunities/[id]

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| List: single column Opportunity (deal number, e.g. QMOP28122-BRNM). | Superset: Code · Opportunity · Account · Owner · Funnels · Est. funnel amount. |
| Highlights: Account Name · Opportunity Nature · Opportunity Owner Contact · Owner Budget Limit · New Business? · Total Estimated Funnel Amount. | Left Details card: Code · Account · Owner · Total est. funnel amount · Funnels count. |
| Tabs: Opportunity Info (Account, Owner, Nature, Year, Description, New Business? / Owner Contact, Designation, Currency, Budget Limit, Assigned Presales, Competitor) · Analysis PPVVC (1-P Power Sponsor · 2-P Pain · 3-V Vision · 4-V Value · 5-C Control) · Funnels · Remarks. | Tabs: Funnels · Quotations · Products · Analysis (PPVVC) — the analysis grid already has Pain/Power/Vision/Value/Control. |
| Related lists: Funnels · Notes · Files · Opportunity History. | Funnels / Quotations / Products related tables. |

🚩 Flags for CRM

- ⬜ Relabel the Analysis tab into the SF PPVVC section headings (1-P: Power Sponsor · 2-P: Pain · 3-V: Vision · 4-V: Value · 5-C: Control).

- ⬜ Add an Opportunity Info section grouping the header fields we have; add a Remarks tab (Notes/Files/Documents).

- List can stay a superset (richer than SF) or optionally lead with Opportunity · Account · Total Estimated Funnel Amount.

- Omit SF fields absent from schema (Opportunity Nature, Owner Budget Limit, New Business?, Competitor) unless a column exists.

## 4. Funnel — 🟡 partial (flagship)

SF object: Opportunity (label “Funnels”) · CRM: /funnel, /funnel/[id]

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| List: Funnel Name · Account · Power Sponsor Contact · Est. Funnel Amount · Est. Close Date · Sales Stage · Created · Procurement Stage · Probability. | ✅ Name · Account · Est. funnel amount · Est. close date · Sales stage · Owner · Status. |
| Highlights: Opportunity · Est. Funnel Close Date · Funnel Owner · Account · Est. Funnel Amount · Sales Stage. | Left Details card carries Account, Opportunity, Stage, Status, amounts, Owner, Contact, nature, close date. |
| Sales Path: 0E → 1D → 2C → 3B → 4A → Closed Lost → KIV → Closed Won, with Key Fields + Guidance panel. | ✅ StagePath (interactive, with stage-gate validation). |
| Tabs: Activity · Details · Quote · Project Items List · Payment Milestones · Remarks · Sales Stage History · Approval History. | Tabs: Activity · Quotations · Products · Projects · Costs & margin · Contract · Stage history · Documents — no Payment Milestones tab. |
| Details sections: Opportunity Information · Funnel Info · Procurement Process (PP) · Supporting Documents & Remarks. | Fields live in the left Details card (not SF-named sections). |
| Related quick links: Quotes · Products · Project Items List · Payment Milestones · Contracts · Stage History. | Quick links via related tabs; no Payment Milestones link. |

🚩 Flags for CRM

- ⬜ Add a “Payment Milestones” related tab on the Funnel (DataTable: Name · Amount · Status · Invoice Number · Invoice Date) + a RelatedQuickLinks entry. (This is the big one — see §9.)

- ⬜ Optionally rename the Details grouping to Opportunity Information / Funnel Info / Procurement Process (PP) to mirror SF section names.

## 5. Quote — ⬜ to build

SF object: Quote · CRM: /quotations, /quotations/[id]

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| List: Quote Name · Funnel Name · Synced · Line Items (count) · Ref No · Total Excluding Tax · Tax Amount · Total Including Tax. | Number · Funnel · Status · Total · Primary · Valid until. |
| Highlights: Quote Number · Account · Syncing · Funnel Name · Total Excluding Tax · Tax Amount. | Header with quote number + funnel/opportunity links + action buttons (QuotationForm). |
| Path: Draft → In Review → Approved → Finalized. | (form-based, status field). |
| Tabs: Quote Line Items · Quote PDFs · Details · Remarks. | Form sections. |
| Line-item grid: Product · Product Category · Description · UOM · Quantity · Unit Price · Item Discount · Sub-total. | Line-items grid inside the quotation form/preview. |

🚩 Flags for CRM

- ⬜ Reorder the list toward: Quote Name · Funnel Name · Synced · Line Items · Ref No · Total Excl Tax · Tax Amount · Total Incl Tax (add the columns whose data the row already carries; no schema changes).

- ⬜ Align the line-item grid column order/labels to SF: Product · Product Category · Description · UOM · Quantity · Unit Price · Item Discount · Sub-total.

- ⬜ Name the details section Quote Information.

## 6. Account — 🟡 partial

SF object: Account · CRM: /accounts, /accounts/[id]

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| List: Account Name · Phone · Account Owner Alias. | ✅ Name · Owner · Code · Type · Industry · Parent account · Created. |
| Highlights: Owner · Phone · Billing Address · Website. | Left Details card (dynamic list) + quick links (Contacts/Opportunities/Funnels/Projects/Quotations/Child accounts). |
| Tabs: Activity · Account Details · Contacts · Opportunities · Funnels · Contracts · Remarks · Approval History. | Tabs: Contacts · Opportunities · Funnels · Projects · Quotations · Child accounts · Activity · Documents. |
| Account Details sections: Account Information (Company Name, Code, Reg No 1/2, Employees, Phone, Website, Budgeting Date / Type, Industry, Currency, Owner, Description) · Address Information (Billing Address). | Fields in left Details card; no SF-named sections. |

🚩 Flags for CRM

- ⬜ Group the account fields into Account Information + Address Information sections (add a Billing Address block using the fields we have).

- Tabs already closely match SF (Contacts/Opportunities/Funnels present).

## 7. Contact — 🟡 partial

SF object: Contact · CRM: /persons, /persons/[id]

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| List: Contact Name · Account Name · Contact Email · Contact Owner Alias. | ✅ Name · Account · Email · Title · Phone · Primary. |
| Highlights: Contact Designation · Department · Number · Email · Account. | Left Details card + quick links (Funnels/Projects). |
| Section: Contact Information (Name, Designation, Department, Email / Country, Country Code, Mobile, Currency). | Fields in Details card; no SF-named section. |
| Tabs: Activity · Contact Details · Account Details · Opportunities · Quotes · Remarks. | Tabs: Funnels · Projects · Activity · Documents. |

🚩 Flags for CRM

- ⬜ Name the section Contact Information and set highlights to Designation · Department · Number · Email · Account.

- ⬜ Consider adding a Quotes related tab (SF shows one on Contact).

## 8. Product — ✅ done

SF object: Product2 · CRM: /products, /products/[id]

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| List: Product Name · Product Description. | ✅ Name · Description · Product code · Subcategory · UOM · Standard price · Status. |
| Highlights: Product Category · Subcategory · UOM · Currency. | “At a glance” card (Product line, Subcategory, Unit) + price card. |
| Details sections: Product Information · Description Information. | ✅ Product Information (Name, UOM, Category, Currency, Subcategory, Active, Standard price) + Description Information. |

🚩 Flags for CRM — none outstanding; product layout already matches SF. (Optional: “Price Books” tab has no schema equivalent — omit.)

## 9. Payment Milestone — ⬜ BUILD AS CORE (decoupled from projects module)

SF object: Payment_Milestone__c · CRM: new /payment-milestones + Funnel tab

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| List: single column Payment Milestone Name. | None — the only milestone UI today is projects/[id]/milestones-panel.tsx, hidden behind the disabled projects module. |
| Highlights: Quote Number · Invoice Number · Amount · Actual Invoice Date · Payment Received? | — |
| Invoice Status Path: pending → invoiced → paid (Key Fields: Actual Invoice Date, Invoice Number). | — |
| Tabs/sections: Payment Milestone (Name, Funnels, Company End User, Company Reseller, PO/Ref No, SO Number, Project Items List / Product Name, Category, Subcategory, Quote Name, Quote Number, Project Code) · Invoice Details · Remarks. | — |
| Related quick links: Notes · Files · Payment Milestone History. | — |

🚩 Flags for CRM (feasible with no schema change — payment_milestones already has funnelId, quotationId, title, amount, status, invoiceNumber, invoiceDate, soNumber, productCategory, productSubcategory, etc.)

- ⬜ Add a core PAYMENT_MILESTONE_VIEW permission (no module tag) granted to the same roles as OPPORTUNITY_VIEW.

- ⬜ New route app/(app)/payment-milestones/ — actions (listPaymentMilestones, listFunnelMilestones, getPaymentMilestone), list view (single Payment Milestone Name column), and detail page (highlights + status path + sections).

- ⬜ Add a Payment Milestones tab + quick-link on the Funnel detail.

- ⬜ Add a Payment Milestones nav item (tile milestone, yellow).

- Do NOT enable the projects module; leave projects/[id]/milestones-panel.tsx untouched. Omit SF fields with no column (Company End User/Reseller, PO/Ref No, Project Items List, Project Code).

## 10. Quote Line Item — ⬜ align

SF: related list on Quote/Product/Funnel · CRM: inside quotation detail/preview.

| Salesforce (reference) | Custom CRM (current) |
| --- | --- |
| Grid columns: Product · Product Category · Description · UOM · Quantity · Unit Price · Item Discount · Sub-total. | Line-items grid rendered in the quotation form/preview. |
| Actions: Add Products · Edit Products. | Add/edit within the quotation form. |

🚩 Flag for CRM — ⬜ align the line-item grid columns/labels to the SF order above (covered under §5).

## Summary of flags (what to bring into our CRM)

| # | Object | Flag | Effort | Status |
| --- | --- | --- | --- | --- |
| 1 | Dashboard | Two owner×stage / product-category bar charts, activity chart, recently-viewed cards | new aggregate queries + chart | ⬜ |
| 2 | Lead | Regroup detail into Company Information / Lead Information / Remarks tabs + SF highlights | layout only | ⬜ |
| 3 | Opportunity | PPVVC section headings (1-P…5-C) + Opportunity Info + Remarks | layout only | 🟡 |
| 4 | Funnel | Payment Milestones tab + optional Details section renames | layout + wire query | ⬜ |
| 5 | Quote | List columns (Ref No, Excl/Tax/Incl totals, Line Items) + line-item grid order | layout only | ⬜ |
| 6 | Account | Account Information + Address Information sections | layout only | ⬜ |
| 7 | Contact | Contact Information section + highlights + Quotes tab | layout only | ⬜ |
| 8 | Product | — (already matches) | — | ✅ |
| 9 | Payment Milestone | Build as core: permission + route + list + detail + Funnel tab + nav | new feature (no schema change) | ⬜ |
| 10 | Quote Line Item | Align grid columns to SF | layout only | ⬜ |

Reference: full SF spec in SPEC.md; actionable checklist in CHANGE-LIST.md.